

**Sprint Retrospective**

1. **What went well?**
   1. The construction of the login tables went well.
   2. The login system worked and has custom fields.
   3. Athlete details page was pretty intuitive to set up.
   4. Search function went better than expected.
   5. The azure deployment was simple and easy.
2. **What could have gone better?**
   1. We could have communicated more.
   2. We also could have planned more in person meetings.
   3. We could have broken down the user stories into more manageable pieces.
   4. We could have spent more time itemizing tasks within each user story.
   5. We ended up with way too many controllers/views for the project to be manageable.
3. **Specific recommendations for next sprint**
   1. Set up the project by Wednesday at the latest.
   2. Setup the login database/regular database as a team - DIAGRAMS
   3. Keep an eye out for hidden requirements!
   4. There probably aren’t going to be as many 1 point stories as we thought. Most will likely be at least 2 points.
   5. Break down our individual user stories better!
   6. Spend more time in person!
4. **Are there any items that need to be brought up with someone outside the team?**
   1. Interview Questions with a couple different potential users as Stakeholders.